Project Plan

| Team: French Toast Mafia |  |
| --- | --- |

# Brief problem statement

Our task is to create a smart vending machine solution for our customers Dan and Andy. We must collect data about each purchase that can be reported back to corporate. We must also have a restocker interface that allows the restocker to efficiently restock the vending machine.

# Team Members

McKay Clawson - Team Coordinator

Joe Fuchs - Development Coordinator

Lenny Kerznowski - Requirements Coordinator

Justin Bennett - Configuration Coordinator

Michael Oliveros - Testing Coordinator

# Team Communication

We plan on meeting at least twice a week face to face to work on general team tasks. We will take advantage of the SE team rooms as our meeting place, and use the telephone to communicate. We will also use facebook to store our collective team documents and to hash out meeting times in an efficient manner

# Development Environment
We are using the internet and facebook to communicate. We are using eclipse as our IDE for the project. We are using doodle as our schedule manager. We are going to use Visio to create our use diagrams and UML diagrams.

# Milestone Schedule

| Milestone | Due Date | Release | Deliverable? |
| --- | --- | --- | --- |
| Create draft requirements | 3/22/13 | R1 | No |
| Finalize requirements | 3/27/13 | R1 | Yes |
| Test Plan | 3/29/13 | R1 | Yes |
| Design Documentation | 4/3/13 | R1 | Yes |
| Finalize Text UI | 4/9/13 | R1 | Yes |
| General Testing | 4/9/13 | R1 | No |
| Prep progress presentation | 4/9/13 | R1 | Yes |
| Update all documents | 4/16/13 | R2 | Yes |
| Prep Beta release | 4/23/13 | R2 | Yes |
| Finalize code and GUI | 4/30/13 | R2 | Yes |
| Finalize Testing | 5/7/13 | R2 | No |
| Release 2 presentation | 5/7/13 | R2 | Yes |
| Postmortem | 5/9/13 | R2 | Yes |